## Slide 1: TEST PLAN

## Slide 2
Perform Testing |  |  |  |  | Bugs Fixing | 
Test Case Creator | Test Dates | Functionalities | Pair assigned | Test Setup (For Each Pair) | Functionality | Pair assigned
Chu Qian | 27/9/2015 – 28/9/2015 | Login | Amos, Shing Hei | One Laptop, One Pair of Pair Programmers, Postman to check for JSON output, OpenShift to do testing | Login | Amos, Shing Hei
 | 27/9/2015 – 29/9/2015 | Bootstrap | Jennifer, Remy |  | Bootstrap | Jennifer, Remy
Iteration 1

## Slide 3
Perform Testing |  |  |  |  | Bugs Fixing | 
Test Case Creator | Test Dates | Functionalities | Pair assigned | Test Setup (For Each Pair) | Functionality | Pair assigned
Remy | 7/10/2015 – 8/10/2015 | Basic App Usage Report | Amos, Chu Qian | One Laptop, One Pair of Pair Programmers, Postman to check for JSON output, OpenShift to do testing | Basic App Usage | Amos, Chu Qian
 | 7/10/2015 – 8/10/2015 | Top K App Usage Smartphone Overuse Report | Shing Hei, Jennifer |  | Top K App Usage Smartphone Overuse Report | Shing Hei, Jennifer
 | 8/10/2015 – 8/10/2015 | Regression Testing | Shing Hei, Jennifer |  | Regression Testing | Shing Hei, Jennifer
Iteration 2

## Slide 4
Perform Testing |  |  |  |  | Bug Fixing | 
Test Case Creator | Test Dates | Functionalities | Pair assigned | Test Setup (For Each Pair) | Functionalities | Pair assigned
Jennifer | 16/10/2015 – 18/10/2015 | Loading Location Data Bootstrapping with location data Deletion of Location Data | Remy, Chu Qian | One Laptop, One Pair of Pair Programmers, Postman to check for JSON output, OpenShift to do testing | Loading Location Data Bootstrapping with location data Deletion of Location Data | Remy, Chu Qian
 | 17/10/2015 – 19/10/2015 | Smartphone Usage Heatmap Social Activeness | Shing Hei, Amos |  | Smartphone Usage Heatmap Social Activeness | Shing Hei, Amos
 | 19/10/2015 – 21/10/2015 | Regression Testing | Remy, Chu Qian |  | Regression Testing | Remy, Chu Qian
Iteration 3

## Slide 5
Perform Testing |  |  |  |  | Bug Fixing | 
Test Case Creator | Test Dates | Functionalities | Pair assigned | Test Setup (For Each Pair) | Functionalities | Pair assigned
Shing Hei | 26/10/2015 – 27/10/2015 | Advanced smartphone overuse + JSON Changes to reflect Wiki requirements (Bootstrap & BAU Breakdown) | Amos, Remy | One Laptop, One Pair of Pair Programmers, Postman to check for JSON output, OpenShift to do testing | Advanced Smartphone Overuse Report Changes to reflect Wiki requirements (Bootstrap & BAU Breakdown) | Amos, Remy
 | 26/10/2015 – 27/10/2015 | Graphical UIs (Heatmap and Chart): Location Delete Graphical UI - Basic App Usage Report Graphical UI - Top-k App Usage Report Graphical UI - Smartphone Usage Heatmap | Chu Qian, Jennifer |  | Graphical UIs (Heatmap and Chart) Location Delete Graphical UI - Basic App Usage Report Graphical UI - Top-k App Usage Report Graphical UI - Smartphone Usage Heatmap | Chu Qian, Jennifer
Iteration 4

## Slide 6
Perform Testing |  |  |  |  | Bug Fixing | 
Test Case Creator | Test Dates | Functionalities | Pair assigned | Test Setup (For Each Pair) | Functionalities | Pair assigned
Shing Hei | 27/10/2015 – 29/10/2015 | Regression Testing Login Basic App Usage Report (exclude app breakdown by demo and category) Smartphone Overuse Report | Chu Qian, Jennifer | One Laptop, One Pair of Pair Programmers, Postman to check for JSON output, OpenShift to do testing | Regression Testing Login Basic App Usage Report (exclude app breakdown by demo and category) Smartphone Overuse Report | Chu Qian, Jennifer
 | 27/10/2015 – 29/10/2015 | Regression Testing Top-k App Usage Report Smartphone Usage Heatmap Social Activeness Report | Amos, Remy |  | Regression Testing Top-k App Usage Report Smartphone Usage Heatmap Social Activeness Report | Amos, Remy
Iteration 4 – Regression Testing

## Slide 7
Perform Testing |  |  |  |  | Bug Fixing | 
Test Case Creator | Test Dates | Functionalities | Pair assigned | Test Setup (For Each Pair) | Functionalities | Pair assigned
Amos | 29/10/2015– 30/10/2015 | Optimization of: Bootstrap Top-K | Jennifer, Chu Qian | One Laptop, One Pair of Pair Programmers, Postman to check for JSON output, OpenShift to do testing | Optimization of Bootstrap and Top-K | Jennifer, Chu Qian
 | 29/10/2015 – 1/11/2015 | Optimization of: Basic App Usage Heatmap Smartphone Overuse & Advanced Social Activeness | Remy, Shing Hei |  | Optimization of: Basic App Usage Heatmap Smartphone Overuse & Advanced Social Activeness | Remy, Shing Hei
Iteration 5

## Slide 8
Perform Testing |  |  |  |  | Bug Fixing | 
Test Case Creator | Test Dates | Functionalities | Pair assigned | Test Setup (For Each Pair) | Functionalities | Pair assigned
Amos | 2/11/2015 – 3/11/2015 | Regression Testing Login + Bootstrap-with app usage & demographics data Basic App Usage Report Top-k App Usage Report | Jennifer, Chu Qian | One Laptop, One Pair of Pair Programmers, Postman to check for JSON output, OpenShift to do testing | Regression Testing Login + Bootstrap-with app usage & demographics data Basic App Usage Report Top-k App Usage Report | Jennifer, Chu Qian
 | 2/11/2015 – 3/11/2015 | Regression Testing Smartphone Overuse Report Bootstrap-Loading and Deletion of Location Data Smartphone Usage Heatmap Social Activeness Report | Remy, Shing Hei |  | Regression Testing Smartphone Overuse Report Bootstrap-Loading and Deletion of Location Data Smartphone Usage Heatmap Social Activeness Report | Remy, Shing Hei
Iteration 5 – Regression Testing

## Slide 9
Perform Testing |  |  |  |  | Bug Fixing | 
Test Case Creator | Test Dates | Functionalities | Pair assigned | Test Setup (For Each Pair) | Functionalities | Pair assigned
Remy | 10/11/2015 | Advanced Smartphone Overuse Report | Jennifer, Amos | One Laptop, One Pair of Pair Programmers, Postman/JSON Checker to check for JSON output, JSON, OpenShift to do testing | Advanced Smartphone Overuse Report | Jennifer, Amos
 | 11/11/2015 | Basic App Usage | Chu Qian, Shing Hei |  | Basic App Usage | Chu Qian, Shing Hei
 | 12/11/2015 | Bootstrap Location Delete | Chu Qian, Shing Hei |  | Bootstrap Location Delete | Chu Qian, Shing Hei
Iteration 6

## Slide 10
Perform Testing |  |  |  |  | Bug Fixing | 
Test Case Creator | Test Dates | Functionalities | Pair assigned | Test Setup (For Each Pair) | Functionalities | Pair assigned
Remy | 13/11/2015 | Advanced Smartphone Overuse Basic App Usage Location Delete Smartphone Overuse Top-K Report | Chu Qian, Shing Hei | One Laptop, One Pair of Pair Programmers, Postman to check for JSON output, OpenShift to do testing | Advanced Smartphone Overuse Basic App Usage Location Delete Smartphone Overuse Top-K Report | Chu Qian, Shing Hei
 | 13/11/2015 | Bootstrap Login | Jennifer, Amos |  |  | Jennifer, Amos
Iteration 6 Regression Testing

## Slide 11
Perform Testing |  |  |  |  | Bug Fixing | 
Test Case Creator | Test Dates | Functionalities | Pair assigned | Test Setup (For Each Pair) | Functionalities | Pair assigned
Remy | 14/11/2015 | Smartphone Usage Heatmap Social Activeness | Remy, Amos | One Laptop, One Pair of Pair Programmers, Postman, JSON Checker to check for JSON output, OpenShift to do testing | Smartphone Usage Heatmap Social Activeness | Remy, Amos
Iteration 6 Regression Testing

## Slide 12: THE END