Bug Metric

|  |  |  |
| --- | --- | --- |
| Iteration | Bug Metric | Action Plan |
| 1 | 2 | Bugs were brought forward to be resolved in Iteration 2 as they are minor bugs. |
| 2 | 1 | After the deployment and testing done for all functions, a minor bug of value 1 was discovered. However, considering how minor the bug was, the bug will be resolved in Iteration 3 instead. |
| 3 | 0 | Application is bug-free. |
| 4 | 5 | Top K School Functionality: Display result only shows SIS when there are supposed to also include other schools. Although the bug is graded medium, the bug will be resolved in iteration 5 instead. |
| 5 | 25 | Basic App Usage Breakdown by app category, Dirunal report values, Location upload, Delete location data, Advanced overuse report and Boostrap do not reflect accordingly based on the UAT test cases. Although a bug metric value of 25 requires us to resolve the bugs immediately, we are unable to do so as we are nearing the end of the current iteration. However, these bugs will be resolved at the first opportunity in iteration 6 where time has already been dedicated for the fixing of bugs discovered in UAT. |
| 6 | 0 | Application is bug-free. |