**Iteration 1**

27/9/2015 - Commit: 5f7c2db6, 24935de9

After the deployment and testing done by Jennifer and Remy, the bug metric add up to be 10. Mitigation plan was carried out immediately to resolve the bug.

Schedule another additional session for “Integration, testing, debug/documentation, Deployment – BOOTSTRAP” which is assigned to Jennifer and Remy. This delays the Iteration 1. Bugs were logged in Bug Metric 1 and Test Case 1 were reflected as ‘Fail’.

28/9/2015 – Commit: b5c3c4bd

The bugs were resolved and deployed to OpenShift. Testing was conducted afterwards and there were a few bugs but not critical. It was scheduled to fix them in the next iteration.

29/9/2015 – Commit: b5c3c4bd

There was another bug found after code review as there is wrong logic implemented. Mitigation plan was to schedule a pp session immediately to fix it and the rest of the bugs logged previously in Iteration 1.